**Sprint 1 Report**

**Heading**:

Product Name: BeatBox

Date: July 8th, 2023

**Actions to Stop Doing:**

* Making tasks that are dependent / redundant leading to redundant work

**Actions to Start Doing:**

* Making tasks separate to make sure people don’t do duplicate work
* Plan the design coding-wise: what are things named, what goes where, etc.
* Numbering tasks / marking which tasks on the Trello are dependent on each other
* Make sure to mark that you are doing a task on the Trello when you start working on it
* Use GitHub Branches when working on a new feature
* Make sure commit messages are descriptive

**Actions to Keep Doing:**

* Detailed comments to help people understand new code
  + (Also comments on pull requests)
* Coming to meetings on time
* Setting realistic goals

**Work Completed / Not Completed:**

**User Stories Completed:**

1. Play Button and Stop Button
2. Instrument Channel Play Button
3. Tempo Button

**User Stories Not Completed:**

N/A

**Work Completion Rate:**

Total number of user stories completed in Sprint 1: 3 user stories

Total number of estimated ideal work hours completed in Sprint 1: 22 hours

Total number of days in Sprint 1: 7 days

User stories per day in Sprint 1: 0.6 user stories/day

Ideal work hours per day in Sprint 1: 4.4 hours/day

**Final Sprint 1 Burnup Chart:**

