**Sprint 2 Report**

**Heading**:

Product Name: BeatBox

Date: July 16th, 2023

**Actions to Stop Doing:**

* Stop assigning yourself to more than one task
* Tackling more than a couple user stories at a time

**Actions to Start Doing:**

* Splitting CSS and JS files into different modules so the codebase doesn’t get too cluttered

**Actions to Keep Doing:**

* Communicating almost every day
* Pair programming when tackling certain tasks
* Using branches for adding new features
* Detailed pull request comments

**Work Completed / Not Completed:**

**User Stories Completed:**

1. Upload Button
2. Download Button
3. Volume Button
4. Mute Button

**User Stories Not Completed:**

1. Panning Button (close)

**Work Completion Rate:**

Total number of user stories completed in Sprint 2: 4

Total number of estimated ideal work hours completed in Sprint 2: 30

Total number of days in Sprint 2: 7

User stories per day in Sprint 2: 0.57

Ideal work hours per day in Sprint 2: 4.28 hours

**Final Sprint 2 Burnup Chart:**

