**Sprint 3 Report**

**Heading**:

Product Name: BeatBox

Date: July 23rd, 2023

**Actions to Stop Doing:**

* Not having good branch management
* Having very noticeable increases and decreases in productivity over the week
* Do spikes during a sprint

**Actions to Start Doing:**

* Using better file organization - separating out functionality into its own files
* Having more constant progress instead of spikes and valleys
* Spend more time on the design process (prevent confusion over implementation)
* Do spikes for user stories ahead of a sprint instead of during the sprint

**Actions to Keep Doing:**

* Pair programming
* Good communication
* Splitting up overly large .js files

**Work Completed / Not Completed:**

**User Stories Completed:**

1. 8 Channels
2. Solo Button
3. Panning
4. Snapshot Download/Upload

**User Stories Not Completed:**

1. None

**Work Completion Rate:**

Total number of user stories completed in Sprint 3: 4

Total number of estimated ideal work hours completed in Sprint 3: 43

Total number of days in Sprint 3: 7

User stories per day in Sprint 3: .57

Ideal work hours per day in Sprint 3: 6.14

**Final Sprint 3 Burnup Chart:**



